Things to do for Simbody 1.0

Sherm, Last update: 1/30/2007

1.	Basic mechanics & formulation functionality	4

1.1.	Add residual form of equations	4

1.2.	Add support for parameterization	4

1.3.	System angular velocity & momentum & mass props	4

1.4.	Report joint reaction forces	4

1.5.	Implement “instant coordinates” and conversions to/from	4

1.6.	Implement complete set of operator/response/solvers	4

1.7.	Add matrices for op space control	4

1.8.	Handle scaling and units well	4

1.9.	Add inverse dynamics (prescribed motion) support	4

1.10.	Figure out placeholders for 2nd derivative interface, operators	4

1.11.	Constraints	4

1.11.1.	Resolve: do auxiliary variables z appear in the acceleration constraint RHS b?	4

1.11.2.	Make sure you could do a “potential energy” (configuration level) constraint, and of course a total energy constraint at velocity level.	4

1.11.3.	Fix solvers to use QTZ	4

1.11.4.	Restructure to support more kinds of constraint equations	4

1.11.5.	Fix bug in current distance constraint	4

1.11.6.	Add Paul’s coincident point constraint	4

1.11.7.	Add Paul’s rotational constraint to support welds	4

1.11.8.	Add constraint on/off support	4

1.11.9.	Return constraint violation vectors	4

1.11.10.	Deal with constraint error weighting; must do projections in error norm	4

1.11.11.	Add Baumgarte stabilization option	4

1.11.12.	Make constraints extensible	4

1.12.	Solvers	4

1.12.1.	Implement solver to remove rigid body motion	4

1.12.2.	Figure out how to do modeling conversions, e.g. take quaternion-modeled state and convert to Euler angle state	5

2.	Software engineering	5

2.1.	Get SimTK Core build stack working	5

2.2.	Clean up and document error handling	5

2.3.	Ensure that PIMPL (handle) pattern is used uniformly	5

2.4.	Make joints extensible (Remove templatized joint classes; switch to casts?)	5

2.5.	Incorporate some TAO code	5

2.6.	Use Paul’s kinematics routine	5

2.7.	Refactor and clean up existing code	5

2.8.	Develop some good tests	5

2.9.	Measure and improve performance	5

2.10.	Support copy/assignment of SimbodySubsystem	5

3.	SimTK common	5

3.1.	Clean up error handling	5

3.2.	StableArray support? Should List be it?	5

3.3.	ASSERT should not throw; abort() in place or call native _assert() function.	5

4.	Simmatrix	5

4.1.	Switch big matrix to a single void* representation; use rep/myHandle pattern	5

4.2.	Design factoring interface	5

4.3.	Design storage layout interface	5

4.4.	Deal with packing issues	5

4.5.	Add QTZ support	5

4.6.	Change matrix multiply to dgemm()	5

4.7.	Rotations	5

4.7.1.	Enhance class to add more functionality	6

4.7.2.	Make sure all operators are supported properly	6

4.8.	Transforms	6

4.8.1.	Make sure all operators are supported properly	6

4.8.2.	Decide on relationship between rotation matrix transforms and quaternion ones	6

4.9.	Inertia	6

4.9.1.	Enhance class to add more functionality	6

4.9.2.	Use SymMat’s for storage	6

5.	Tasks for building simbody-containing simulations	6

5.1.	Implement a usable reporter class that uses VTK to produce animations	6

5.2.	Provide a library of useable force routines (Gravity, Springs & dampers, Controllers,  Some contact models e.g. Hunt & Crossley)	6

5.3.	Simplify numerical interface for integration	6

5.4.	Add numerical interface for root finding/assembly analysis/parameter studies/etc.	6

5.5.	Add CVODE[s] support	6

5.6.	Resolve how to add force subsystems, and probably joint & constraint subsystems, analytic and visualization geometry subsystems	6

5.7.	State	6

5.7.1.	Store all continuous vars contiguously	6

5.7.2.	Figure out how to get references to q,u,z	6

5.7.3.	Allow out of date references?	6

5.7.4.	Add copying options (with/without cache)	6

5.7.5.	Serialize	6

5.7.6.	Modification time like VTK?	6

6.	User interface, API	6

6.1.	Provide SD/FAST compatibility	6

6.1.1.	Methods	7

6.1.2.	Documentation	7

6.1.3.	File processing?	7

6.2.	Create a workable C interface	7

6.3.	Generate SWIG’ed interface for Java, Tcl, Python	7

6.4.	Naming	7

6.4.1.	Freedom/Constraint, Permit/Restrict?	7

6.4.2.	InertiaMat  Inertia	7

7.	Documentation	7

7.1.	Need more examples, strategies	7

7.2.	Draw a nice closed-loop structure with cut bodies	7

7.3.	Make Doxygen-generated docs useful (see TAO)	7

7.4.	Note that “handle” classes are an implementation of the well-known “PIMPL” design pattern	7

7.5.	Continue working on coding standards document	7

8.	Schedule	7

8.1.	06/2006	7

8.1.1.	Visualization tool working	7

8.1.2.	Build stack working	7

8.2.	07/2006	7

8.2.1.	Simple force subsystem working	7

8.2.2.	Ability to make systems & studies and run them	7

8.2.3.	State fully functional (except serialization)	7

8.2.4.	CVODE design in place with Simbody support	7

8.3.	08/2006	7

8.3.1.	New constraint functionality in place	7

8.3.2.	CVODE coordinate projection scheme functional (with Radu)	7

8.4.	09/2006	7

8.4.1.	Modified CVODE binaries available (with Jack & Radu)	7

8.4.2.	Remaining mechanics capabilities in place (e.g. inverse dynamics)	8

8.4.3.	Alternate integration schemes available (error controlled Verlet?)	8

8.5.	10/2006	8

8.5.1.	Additional required studies in place, e.g. root finding	8

8.5.2.	Simbody 0.7	8

8.5.3.	Integration into ToRNAdo (with Chris)	8

8.6.	11/2006	8

8.6.1.	Code packaging, cleanup, testing	8

8.6.2.	Support alpha test users	8

8.6.3.	Simmatrix 1.0 release (with Jack)	8

8.7.	12/2006	8

8.7.1.	Additional interfaces, e.g. C, SD/FAST	8

8.8.	01/2007	8

8.8.1.	Simbody 0.9	8

8.9.	02/2007	8

8.9.1.	Integrated with OpenSim (with Ayman)	8

8.10.	03/2007	8

8.10.1.	Documentation, testing, examples done	8

8.10.2.	Simbody 1.0 Release	8

9.	Plans for Simbody 2.0	8

9.1.	Add support for analytic 2nd derivatives everywhere.	8

9.2.	Support user-supplied joints & constraints.	8

9.3.	Serialization	8

9.4.	Higher level modeling support	8

9.5.	Integration with OpenMM and features for high-speed molecular dynamics.	8

9.6.	Theory manual, book, papers etc.	8

9.7.	Training and coursework support.	8

# Basic mechanics & formulation functionality

## Add residual form of equations

## Add support for parameterization

## System angular velocity & momentum & mass props

## Report joint reaction forces

## Implement “instant coordinates” and conversions to/from

## Implement complete set of operator/response/solvers

## Add matrices for op space control

## Handle scaling and units well

## Add inverse dynamics (prescribed motion) support

## Figure out placeholders for 2nd derivative interface, operators

## Constraints

### Resolve: do auxiliary variables z appear in the acceleration constraint RHS b?

### Make sure you could do a “potential energy” (configuration level) constraint, and of course a total energy constraint at velocity level.

### Fix solvers to use QTZ

### Restructure to support more kinds of constraint equations

### Fix bug in current distance constraint

### Add Paul’s coincident point constraint

### Add Paul’s rotational constraint to support welds

### Add constraint on/off support

### Return constraint violation vectors

### Deal with constraint error weighting; must do projections in error norm

### Add Baumgarte stabilization option

### Make constraints extensible

## Solvers

### Implement solver to remove rigid body motion

### Figure out how to do modeling conversions, e.g. take quaternion-modeled state and convert to Euler angle state

# Software engineering

## Get SimTK Core build stack working

## Clean up and document error handling

## Ensure that PIMPL (handle) pattern is used uniformly

## Make joints extensible (Remove templatized joint classes; switch to casts?)

## Incorporate some TAO code

## Use Paul’s kinematics routine

## Refactor and clean up existing code

## Develop some good tests

## Measure and improve performance

## Support copy/assignment of SimbodySubsystem

# SimTK common

## Clean up error handling

## StableArray support? Should List be it?

## ASSERT should not throw; abort() in place or call native _assert() function.

# Simmatrix

## Switch big matrix to a single void* representation; use rep/myHandle pattern

## Design factoring interface

## Design storage layout interface

## Deal with packing issues

## Add QTZ support

## Change matrix multiply to dgemm()

## Rotations

### Enhance class to add more functionality

### Make sure all operators are supported properly

## Transforms

### Make sure all operators are supported properly

### Decide on relationship between rotation matrix transforms and quaternion ones

## Inertia

### Enhance class to add more functionality

### Use SymMat’s for storage

# Tasks for building simbody-containing simulations

## Implement a usable reporter class that uses VTK to produce animations

## Provide a library of useable force routines (Gravity, Springs & dampers, Controllers,  Some contact models e.g. Hunt & Crossley)

## Simplify numerical interface for integration

## Add numerical interface for root finding/assembly analysis/parameter studies/etc.

## Add CVODE[s] support

## Resolve how to add force subsystems, and probably joint & constraint subsystems, analytic and visualization geometry subsystems

## State

### Store all continuous vars contiguously

### Figure out how to get references to q,u,z

### Allow out of date references?

### Add copying options (with/without cache)

### Serialize

### Modification time like VTK?

# User interface, API

## Provide SD/FAST compatibility

### Methods

### Documentation

### File processing?

## Create a workable C interface

## Generate SWIG’ed interface for Java, Tcl, Python

## Naming

### Freedom/Constraint, Permit/Restrict?

### InertiaMat  Inertia

# Documentation

## Need more examples, strategies

## Draw a nice closed-loop structure with cut bodies

## Make Doxygen-generated docs useful (see TAO)

## Note that “handle” classes are an implementation of the well-known “PIMPL” design pattern

## Continue working on coding standards document

# Schedule

Here is rough ordering and timeline for the above:

## 06/2006

### Visualization tool working

### Build stack working

## 07/2006

### Simple force subsystem working

### Ability to make systems & studies and run them

### State fully functional (except serialization)

### CVODE design in place with Simbody support

## 08/2006

### New constraint functionality in place

### CVODE coordinate projection scheme functional (with Radu)

## 09/2006

### Modified CVODE binaries available (with Jack & Radu)

### Remaining mechanics capabilities in place (e.g. inverse dynamics)

### Alternate integration schemes available (error controlled Verlet?)

## 10/2006

### Additional required studies in place, e.g. root finding

### Simbody 0.7

### Integration into ToRNAdo (with Chris)

## 11/2006

### Code packaging, cleanup, testing

### Support alpha test users

### Simmatrix 1.0 release (with Jack)

## 12/2006

### Additional interfaces, e.g. C, SD/FAST

## 01/2007

### Simbody 0.9

## 02/2007

### Integrated with OpenSim (with Ayman)

## 03/2007

### Documentation, testing, examples done

### Simbody 1.0 Release

# Plans for Simbody 2.0

## Add support for analytic 2nd derivatives everywhere.

## Support user-supplied joints & constraints.

## Serialization

## Higher level modeling support

## Integration with OpenMM and features for high-speed molecular dynamics.

## Theory manual, book, papers etc.

## Training and coursework support.